# URL Phishing Detection System – Detailed Project Implementation Plan

## Executive Summary

This document is a detailed implementation plan for a URL Phishing Detection System intended for the Artificial Intelligence Fundamentals course. It uses supervised machine learning (and optional deep learning) to classify URLs into: 'phishing', 'clean', or 'not a link'. Key project requirements from the project supervisor have been incorporated: the dataset must include recent domains/links (2024–2025), manual validation of labels, an explainability component that highlights which parts of a URL caused a malicious score (domain, subdomain, suspicious tokens, character edits of brand names), and a calibrated confidence score per prediction. This plan covers goals, scope, data strategy, features, model design, explainability, evaluation, UI/demo, timeline, and risk management.

## 1. Goals and Success Criteria

Primary goals:

• Build a reliable URL classifier that labels input as: 'phishing', 'clean', or 'not a link'.

• Collect and curate an up-to-date training dataset (including 2024–2025 examples) and validate a held-out test set manually.

• Provide explainability (per-feature contributions and human-readable reasons) and a calibrated confidence score for each prediction.

Success criteria (measurable):

• Accuracy >= 92% on a held-out, manually-validated test set OR balanced metrics (Precision/Recall/F1) with phishing F1 >= 0.85.

• False positive rate for clean URLs below 8% on the validated test set.

• Explainability output is present for >= 95% of predictions (e.g., top 3 contributing features).

• Model provides a well-calibrated confidence score (calibration error <= 0.08).

## 2. Scope and Constraints

Scope:

• Input: raw strings that may be URLs, or other text. System must detect 'not a link' cases.

• Output labels: 'phishing', 'clean', 'not a link' and a confidence per class.

• Language: URL-focused (language-agnostic), but any surrounding text is out of scope.

• Timeframe: 10 weeks to produce a full MVP and deliverables for evaluation.

Constraints and assumptions:

• Manual validation of a held-out test set is required to ensure label correctness (as requested by the supervisor).

• Respect robots.txt and terms of service when scraping sources for fresh URLs.

• Some features (WHOIS, reputation scores) may require external services — where used, document API limits and cache results; avoid paid APIs where possible.

## 3. Data Strategy (Detailed)

Overview:

A high-quality, recent dataset is the project's backbone. Aim to combine public phishing feeds, historical datasets (for clean/benign samples), and active scraping of recent domains (2024–2025). Separate data into training, validation, and a manually-validated test set.

Primary candidate sources:

• PhishTank (phish reports and URLs).

• OpenPhish (phishing feeds).

• VirusTotal public feeds (where accessible) — careful with rate limits and TOS.

• Kaggle public datasets for phishing URLs.

• Common/benign lists: Tranco/Top1M, Alexa historical lists, and popular domains lists (to supply 'clean' examples).

• Fresh scraping: collect newly-registered or reported suspicious domains from 2024–2025 via feeds, public blocklists, security blogs, and curated lists. Also crawl link shorteners and redirect chains to obtain real-world phishing links.

Data acquisition plan:

1) Download historical phishing datasets (Kaggle, public dumps) to get a baseline. Aim for 50k–200k URL examples combined.

2) Pull PhishTank/OpenPhish recent feeds (scripted) focusing on 2024–2025 entries and append with timestamps.

3) Build a benign URL corpus by sampling from Tranco/Top1M and the Enwiki external links to match distribution and avoid dataset bias.

4) Augment with active monitoring: weekly crawl to add newly-observed suspicious URLs (keep metadata: source, discovery_date).

5) Prepare a manually-validated test set (1,000–3,000 URLs) labeled by the team to ensure ground-truth quality for final evaluation.

Data fields to store for each URL entry:

• id, raw_url, normalized_url, label (phishing/clean/non-link), source, discovery_date, crawl_snapshot (HTTP status, redirect chain), whois_age_days (if available), ip_address, tld, domain, subdomain, path, query, features_extracted, notes_for_manual_review.

Data quality checks:

• Remove duplicates and canonicalize URLs (lowercase host, remove default ports).

• Validate URL parsing success (reject malformed strings and label 'not a link').

• Cross-check phishing labels across multiple sources when possible (e.g., PhishTank + OpenPhish).

• For 'clean' URLs, prefer high-ranked sites from Tranco to reduce false labeling of ambiguous domains.

## 4. Feature Extraction (Detailed)

Design features that are explainable and useful for ML models. Grouped by type: lexical, host-based, content (when available), and heuristics.

Lexical features (from URL string):

• URL length (total characters)

• Hostname length, path length, query length

• Count of dots (.) in hostname and total URL

• Presence of '@', '-', '%' or IP address in hostname

• Number of digits and special characters

• Ratio of letters to digits

• Count of suspicious tokens: 'login', 'secure', 'verify', 'bank', 'account', 'update'

• Entropy of hostname (measure of randomness)

• Number of subdomains (tokenized by '.')

Host-based features:

• TLD (category: common vs obscure) and suspicious TLD flags (.xyz, .top etc.)

• WHOIS age (days since registration) — lower age often indicates maliciousness

• Presence of brand name in domain or subdomain (exact match or small edit distance)

• IP address use instead of domain (eg. http://192.168.0.1/...)

• Geolocated IP country (if resolvable)

Heuristic and similarity features:

• Levenshtein distance between domain and a curated list of popular brand/domain names (e.g., 'paypal', 'amazon')

• Homoglyph detection (Unicode lookalikes) and character substitution checks

• Presence of URL shortener domains (bit.ly, t.co) and number of redirections

• Blacklist/whitelist flags from known public blocklists (PhishTank match)

Optional content features (if crawling the target):

• HTTP response status, page titles, presence of login forms, host page content language or keywords. Use sparingly due to crawl cost and ethics.

## 5. Model Design and Training

Model choices: start with classical ML models and progress to stronger models if time allows. Emphasize interpretability and fast inference.

Baseline models:

• Logistic Regression with L2 regularization (interpretable coefficients).

• Random Forest (robust, feature importance available).

• XGBoost or LightGBM (gradient boosting for tabular features).

Advanced/optional:

• A compact Transformer or small MLP on hashed n-grams of URL for higher-capacity modeling (optional).

Training pipeline:

• Feature extraction and normalization (fit scalers on training set).

• Train/validation/test split preserving temporal splits if using recent data (e.g., train on pre-2025, validate on 2024–2025 recent set).

• Class imbalance handling: up/down-sampling or class weights (phishing often underrepresented among benign URLs).

• Hyperparameter search (GridSearchCV or randomized search) with cross-validation.

• Model calibration (Platt scaling or isotonic regression) to produce reliable confidence scores.

• Save model, feature metadata, calibration maps, and a deterministic inference script.

## 6. Explainability & Confidence

Explainability approach:

• Global explanations: feature importance from tree-based models and coefficients for linear models.

• Local explanations: SHAP values for individual URL predictions to highlight top contributing features (e.g., 'domain edit distance to paypal: +0.42', 'hostname entropy: +0.21').

• Rule-based flags: present human-readable reasons when certain heuristics trigger (e.g., 'domain mimics "bankofamerica" with 1-character edit', 'WHOIS age < 30 days').

Confidence scoring and calibration:

• Calibrate model outputs so that reported probabilities match observed frequencies (use calibration set).

• Present per-class probabilities (e.g., phishing: 0.91, clean: 0.07, not_link: 0.02).

• Define thresholds and explain conservative mode—e.g., only label 'phishing' when probability > 0.7, otherwise 'suspicious' or 'needs review'.

## 7. Evaluation Plan

Metrics and procedures:

• Standard metrics: Accuracy, Precision, Recall, F1-score per class.

• Emphasize phishing-class recall (catch malicious links) while controlling false positives on clean domains.

• Use Precision-Recall curves, PR-AUC, and ROC-AUC (for curiosity).

• Calibration error (ECE) to measure confidence calibration.

• Temporal validation: ensure model performs on 2024–2025 holdout to test generalization to recent threats.

Manual validation process:

• Create a gold-standard test set (1,000–3,000 URLs) labeled manually by the team and optionally by a domain expert.

• Log each manual decision with reasoning (e.g., 'phishing due to brand typo + login form detected').

• Use agreement checks among annotators (Cohen's kappa) and review disagreements.

## 8. User Interface and Demo

Demo goals: show model predictions, explanations, and confidence in a professor-friendly UI.

Suggested components:

• Input textbox for a URL or paste of mixed text (detect 'not a link').

• Predicted label and per-class probabilities.

• Top-3 explainability factors (SHAP contributions or rule flags).

• WHOIS age and redirect chain visualization (if crawling used).

• Toggle for conservative/strict thresholds and 'explain' button to expand details.

• Batch uploader (CSV) to test many URLs and produce evaluation reports.

Implementation: Streamlit for rapid prototyping; containerize with Docker for reproducible demos.

## 9. Integration with Supervisor Feedback & Meeting Deliverables

This section maps the supervisor's instruction into project commitments.

Deliverables to prepare for the meeting with the supervisor and Cosmin:

• Concrete proposal summary (one page) listing: labels, dataset sources (Kaggle + PhishTank + Tranco), size targets, manual validation plan.

• Sample dataset extract (200–500 URLs) including recent 2024–2025 examples and their raw sources.

• Evaluation plan and success criteria (metrics thresholds) as included in this document.

• A short demo notebook that extracts features from 50 sample URLs and runs a baseline classifier to show feasibility.

## 10. Project Timeline (10 Weeks)

Week 0 — Refine proposal with supervisor — present deliverables above.

Week 1–2 — Data collection: harvest historical datasets + recent 2024–2025 feeds; build benign corpus.

Week 3 — Feature engineering and extraction pipeline; store features and metadata.

Week 4 — Baseline models (Logistic Regression / Random Forest); initial evaluation.

Week 5 — Model calibration, explainability integration (SHAP), and manual test set annotation begins.

Week 6 — Improve models (XGBoost / LightGBM), tune thresholds, and measure calibration.

Week 7 — UI prototyping (Streamlit) and batch evaluation tools.

Week 8 — Manual validation completion; final evaluation on gold test set; error analysis.

Week 9 — Polish demo, write report, prepare presentation slides.

Week 10 — Final deliverables: code repo, doc, demo, and meeting with supervisors.

## 11. Risks and Fallbacks

• Insufficient recent data — Mitigation: expand scraping sources, include security blogs, and manually add cases.

• Label noise / incorrect labels — Mitigation: manual validation and cross-referencing multiple feeds.

• Overfitting to historical patterns — Mitigation: temporal validation and conservative thresholding.

• External API limits (WHOIS, VirusTotal) — Mitigation: cache results, use public datasets, and fall back to lexical-only features.

## 12. Ethics, Legal and Privacy Considerations

• Respect robots.txt and terms of service when scraping; prioritize public feeds (PhishTank/OpenPhish).

• Do not store or expose personal data collected inadvertently; redact any email addresses found in crawled pages.

• Cite all data sources and dates of collection in the final report.

## 13. Appendix — Example Data Schema

JSON structure for a URL record:

{
  "id": "url_0001",
  "raw_url": "http://secure-login.paypa1.com/update",
  "normalized_url": "http://secure-login.paypa1.com/update",
  "label": "phishing",
  "source": "phishtank",
  "discovery_date": "2025-09-15",
  "features": {
    "url_length": 45,
    "hostname_entropy": 3.21,
    "levenshtein_closest_brand": ["paypal", 1],
    "whois_age_days": 12
  },
  "crawl_snapshot": {
    "http_status": 200,
    "redirect_chain": ["bit.ly/xyz", "http://secure-login.paypa1.com/update"],
    "page_title": "PayPal - Verify your account"
  }
}